# GenomicSecure — Agent Build Guide

Formatted for Google Antigravity. Each task below is scoped to be given to an agent as one objective at a time (don't paste the whole file as one prompt — Antigravity performs better with one bounded task per run, verified before the next starts). Tasks are ordered P0 → P2: do not start a P1 task until all P0s pass their acceptance criteria.

## Context block — paste this before the first task

Repo: genomic-secure- (Manoj)

Stack: FastAPI + NumPy backend (backend/app.py, server.py, hospital_client.py,

privacy_guard.py), React/TypeScript frontend (src/app), Vite build.

Known issues from audit (do not rediscover — fix directly):

1. hospital_client.py's "local training" is np.random.normal noise, not real

gradient descent. server.py's loss/accuracy are deterministic functions of

round number, not measured. No real dataset is loaded or trained on.

2. backend/app.py has CORS set to allow_origins=["*"] and no auth on any route,

including /api/fl/model-inspect which returns raw weight tensors.

3. Only src/app/components/FederatedAnalysis.tsx calls the backend, hardcoded

to http://127.0.0.1:8000. Other 7 portal components run on static

src/app/mockData.ts.

4. src/services/privacyGuardService.ts reimplements DP noise independently in

TypeScript — a second, drifting source of truth from privacy_guard.py.

5. No requirements.txt for the backend.

6. A full duplicate of the repo is nested at "Secure Medical Research

Collaboration/" — accidental export artifact, not source.

7. scripts/fetch_real_genomics.py has a personal email hardcoded in a

User-Agent header.

## P0 — Blocking (the core claim must be true before anything else matters)

### Task 1: Replace simulated training with real training

Objective: hospital_client.py must perform actual gradient descent on real labeled data, and server.py must report loss/accuracy computed from real predictions, not formulas. Scope: backend/hospital_client.py, backend/server.py, new backend/dataset.py. Approach:

- Source a small public genomic-phenotype dataset (e.g., a subset of 1000 Genomes variant calls joined to a synthetic or public phenotype label, or a UCI/Kaggle SNP-disease dataset if genotype-phenotype pairing is unavailable). If no clean public labeled set exists, generate a documented synthetic dataset with a known ground-truth relationship between variant dosage and label — but log it as "synthetic" in the API response, never as real patient data.

- Each simulated hospital node gets a distinct shard of this dataset (not identical data — the whole point of FL is heterogeneous local data).

- Replace the np.random.normal weight update with real logistic regression or small NN training (a few epochs of actual backprop via NumPy or PyTorch) against the local shard.

- local_accuracy must be computed via an actual held-out evaluation split, not a formula on weight magnitude.

- server.py's round-level loss/accuracy must be an aggregate of the real per-node evaluation results, not 1.2 / (1 + 0.35 * round). Acceptance criteria (Definition of Done):

- Running the same round twice with the same random seed gives the same accuracy (proves it's deterministic from data, not scripted).

- Feeding an obviously-adversarial/shuffled-label dataset drops accuracy meaningfully (proves the metric is actually sensitive to data quality).

- /api/fl/history accuracy curve is monotonically explainable by data, not guaranteed to always climb.

- Code comment or response field explicitly states whether the underlying dataset is real public data or documented synthetic data.

### Task 2: Lock down the API

Objective: No endpoint should be publicly writable/readable without auth; no endpoint should leak raw model internals. Scope: backend/app.py. Approach:

- Add token-based auth (FastAPI's OAuth2PasswordBearer or a simple API-key header dependency) on all /api/fl/* routes.

- Restrict CORS allow_origins to an explicit list (localhost dev URL + prod domain), never "*".

- Gate /api/fl/model-inspect behind a role check (e.g., "researcher" role only) — this endpoint is a real information-leakage risk once training is real.

- Add basic rate limiting on /api/fl/run-round and /api/fl/predict. Acceptance criteria:

- Unauthenticated request to any /api/fl/* route returns 401.

- CORS preflight from an unlisted origin is rejected.

- /api/fl/model-inspect requires the researcher role token.

### Task 2.5: Fix hardcoded auth secrets (found in repo audit, blocks Task 2 sign-off)

Objective: The Bearer token added in Task 2 is hardcoded in both backend/app.py's VALID_TOKENS dict and 4 places in src/app/components/FederatedAnalysis.tsx. Since the frontend source and repo are public, the "protected" endpoints are protected in name only. Scope: backend/app.py, src/app/components/FederatedAnalysis.tsx, src/app/components/LoginScreen.tsx. Approach:

- Wire LoginScreen.tsx to a real /auth/login endpoint that validates credentials and issues a short-lived JWT, instead of the frontend shipping a static secret.

- Move VALID_TOKENS out of source into env-configured or hashed credential storage.

- Store the issued token in React state only (never hardcoded, never localStorage), attach it to requests from the shared apiClient.ts built in Task 3. Acceptance criteria:

- Grep for token-secret across src/ and backend/ returns zero matches.

- A fresh browser session with no prior login gets 401 on every protected call until it authenticates through LoginScreen.tsx.

- Tokens are short-lived (expire) rather than permanent static strings.

## P1 — High priority (credibility and integration)

### Task 3: Connect the frontend to the real backend, remove mock-only portals

Objective: Every portal that claims to show live data (Institution Dashboard, Researcher Portal, Patient Portal) must call the backend, not mockData.ts, or must be explicitly labeled "illustrative preview" in the UI if backend support doesn't exist yet. Scope: src/app/components/*.tsx, new src/services/apiClient.ts. Approach:

- Create one shared apiClient.ts with a configurable base URL (env var, not hardcoded 127.0.0.1), used by all components instead of ad hoc fetch() calls.

- Wire InstitutionDashboard.tsx, ResearcherPortal.tsx, PatientPortal.tsx, DiscoverPartners.tsx, DefineStudy.tsx to real endpoints where backend support exists.

- For any panel with no backend counterpart yet, add a visible "Preview data — not yet live" badge rather than presenting mock numbers as real. Acceptance criteria:

- Grep for mockData in components returns zero matches, or every remaining match is in a component visibly labeled as a preview.

- Grep for 127.0.0.1 or localhost hardcoded in src/ returns zero matches — base URL comes from env config.

### Task 4: Single source of truth for differential privacy

Objective: Eliminate the duplicate DP implementation. Scope: src/services/privacyGuardService.ts, backend/privacy_guard.py. Approach: Remove the independent Laplace-noise reimplementation in the frontend. The frontend should call a backend endpoint (e.g., /api/privacy/preview-noise) to demonstrate DP behavior in the UI, so there's exactly one epsilon-accounting implementation in the whole system. Acceptance criteria:

- privacyGuardService.ts either deleted or reduced to a thin API-calling wrapper with no independent Math.random()-based math.

- Epsilon budget shown in any UI matches the value returned by privacy_guard.py's get_budget_status() for the same session.

### Task 5: Repo hygiene

Objective: Clean, reproducible, professional repo. Scope: repo root. Approach:

- Delete the nested Secure Medical Research Collaboration/ duplicate (or .gitignore it if it's needed as a build artifact — confirm which, then act).

- Add backend/requirements.txt pinning fastapi, uvicorn, numpy, pydantic, and whatever Task 1 adds (e.g., torch or scikit-learn).

- Replace the hardcoded personal email in scripts/fetch_real_genomics.py's User-Agent with a generic project contact or env var.

- Squash or document the 2-commit history going forward with real incremental commits per task in this guide (useful evidence of process for any future reviewer or pilot partner). Acceptance criteria:

- pip install -r backend/requirements.txt on a clean environment succeeds and the app boots.

- No duplicate top-level project folder in the repo.

- No personal identifiers in committed source.

### Task 6: Integrate the FHIR/OMOP schema

Objective: Replace the ad hoc realGenomicDataset.json shape with the standards-aligned schema already drafted. Scope: backend/, src/app/realGenomicDatasets.ts. Approach: Bring in fhir_omop_schema.py (already written — see prior deliverable) as backend/schema.py. Update /api/genomics/real-variants to return data in this shape. Update the TypeScript types in src/app/types.ts to match. Acceptance criteria:

- /api/genomics/real-variants response validates against the FHIRMolecularSequence/OMOPMeasurement models.

- Frontend renders correctly against the new shape (no broken fields).

## P2 — Medium priority (scale and rigor, do after P0/P1 are solid)

### Task 7: Swap hand-rolled FedAvg for Flower

Objective: Use a real, audited FL framework instead of a custom aggregation loop. Scope: backend/server.py, backend/hospital_client.py. Acceptance criteria: Training round runs through Flower's ServerApp/ClientApp, with Flower's secure aggregation enabled so the server never sees an unaggregated per-client update.

### Task 8: Containerize with per-node isolation

Objective: Each simulated hospital node runs in its own container with mTLS to the aggregator, demonstrating the actual isolation boundary FL claims to provide. Scope: new docker-compose.yml, per-node Dockerfiles. Acceptance criteria: docker compose up starts 3 isolated node containers + 1 aggregator container communicating over TLS; killing one node container doesn't crash the others.

### Task 9: Real DP accounting

Objective: Replace manual epsilon summation with a library that does composition correctly (e.g., dp-accounting or Opacus's accountant). Acceptance criteria: Budget tracking matches the library's computed value, not a hand-added running total.

### Task 10: Federated-vs-centralized benchmark

Objective: Produce the one artifact a real pilot partner will ask for. Scope: new backend/benchmark.py. Approach: Train the same model architecture two ways on the same combined dataset — (a) centralized, (b) federated via the Task-1/Task-7 pipeline — and report the accuracy/AUC gap. Acceptance criteria: benchmark.py outputs a saved report (JSON or markdown) with both numbers side by side. This becomes the evidence artifact for the IRB pilot pitch.

## Suggested Antigravity workflow

- Open the repo as an Antigravity Project.

- Paste the context block above into the agent, then give it Task 1 alone. Let it plan, implement, and produce its verification artifact before reviewing.

- Confirm each acceptance-criteria checkbox yourself (or ask the agent to demonstrate it via its browser/terminal artifacts) before starting the next task.

- Do not batch P0 and P1 tasks into one agent run — Task 1 changes the data flow that Tasks 3 and 6 depend on.